RAZORPAY RISKGUARD

Agentic Payment Fraud Defense — System Architecture & Execution Plan

Track 2: AI Risk Manager | Razorpay AI Builder Internship 2026

Prepared by: Devansh Kumar | August 29, 2026

# TABLE OF CONTENTS

1. Strategic Verdict & Track Selection

2. System Architecture — 6 Layers

3. API Contract

4. 7-Day Execution Phases

5. End Product Targets

6. Risk Mitigation

7. The Signal: Why You Get the Interview

# 1. STRATEGIC VERDICT

Track 2: AI Risk Manager

You have a publication-grade fraud detection pipeline with 284K+ transactions, staged uncertainty, Dempster-Shafer fusion, and 100% decline precision. This is your unfair advantage. Every other applicant is building a toy XGBoost model. You are bringing IEEE TDSC-level rigor. Do not waste it on another track.

| 100% | 86.73% | <100ms | 7 Days |
| --- | --- | --- | --- |
| Decline Precision | Fraud Recall | Inference | To Deadline |

# 2. SYSTEM ARCHITECTURE — 6 LAYERS

## Layer 1: Transaction Ingestion (NEW)

Payment events enter the system via an async FastAPI endpoint. Feature engineering happens in-memory for speed. Historical aggregates (merchant 30-day average, card frequency) are fetched from Redis cache.

Target: <20ms ingestion overhead

POST /v1/assess
├── Pydantic v2 schema validator
├── Feature engineer (real-time + historical aggregations)
└── Redis cache lookup (merchant velocity, card BIN risk, geo-anomaly)

## Layer 2: Staged Uncertainty Pipeline (REUSE — Your Core)

This is your existing work, domain-adapted to payment fraud. The 4-stage pipeline routes transactions through increasing scrutiny only when uncertainty demands it.

| Stage | Component | Purpose |
| --- | --- | --- |
| V1 | XGBoost Ensemble + Isolation Forest | Fast first-pass + novelty detection |
| V2 | Calibrated SVM | Second opinion for epistemic uncertainty |
| V3 | Dempster-Shafer Fusion | Belief fusion across 3 evidence sources |
| V4 | SHAP Deferral | Structured human queue with PEND reason codes |

Domain Adaptation — Payment-Specific Features:

Merchant category risk score

Card BIN country mismatch

Transaction velocity (amount & count)

Time-of-day anomaly

Device fingerprint consistency

Amount vs. merchant historical average

## Layer 3: Agentic AI Layer (NEW — Buildathon Differentiator)

3A. Risk Explanation Agent

Consumes SHAP values + transaction context and generates natural-language risk reports via LLM. Uses structured prompts with few-shot examples and pre-computed SHAP summaries to stay under 150ms.

SHAP values + transaction context → Structured prompt → LLM → Natural language risk report

Input: SHAP waterfall (top 5 features), transaction JSON, merchant profile
Prompt strategy: Few-shot examples + structured output schema
Latency hack: Pre-compute SHAP summaries per merchant category
Target: <150ms total (V1-V4 + explanation)

3B. Auto-Threshold Agent

Each merchant gets their own threshold bandit using ε-greedy strategy. Exponential smoothing (α=0.3) prevents oscillation. Minimum 50 samples required before adjustment. Hard floor/ceiling guards ensure safety.

3C. Chargeback Predictor

Predicts chargeback probability pre-settlement using XGBoost with SMOTE oversampling and cost-sensitive learning. Time-based train/test split prevents data leakage. Outputs risk score + top 3 contributing factors.

## Layer 4: Decision & Output

DECISION ∈ {APPROVE, DECLINE, PEND}
├── Risk Report JSON (explanation, SHAP values, confidence)
├── Merchant-specific threshold metadata
└── Chargeback risk score (if applicable)

## Layer 5: Risk Ops Dashboard (Next.js 14 — NEW)

| Panel | Function |
| --- | --- |
| Live Feed | SSE stream of transactions with color-coded decisions (green/red/orange) |
| Explanation Cards | SHAP waterfall chart + LLM-generated summary per transaction |
| Threshold Controls | Slider UI to manually override per-merchant thresholds |
| Metrics Panel | Precision/Recall/AUC, calibration curve, per-merchant breakdown |

## Layer 6: Infrastructure

docker-compose up
├── PostgreSQL 16 (transaction store, model registry)
├── Redis (velocity cache + Celery broker)
├── Celery Workers (background: threshold updates, batch SHAP)
├── FastAPI (async API + OpenAPI docs)
└── Next.js (dashboard, static export)

# 3. API CONTRACT

Request Schema

# POST /v1/assess
# Request
{
  "transaction_id": "txn_abc123",
  "merchant_id": "merch_xyz789",
  "amount": 2500.00,
  "currency": "INR",
  "card_bin": "411111",
  "device_id": "dev_456",
  "timestamp": "2026-08-29T10:30:00Z",
  "customer_id": "cust_999"
}

Response Schema

# Response
{
  "transaction_id": "txn_abc123",
  "decision": "DECLINE",
  "confidence": 0.97,
  "stage_reached": "V4",
  "risk_report": {
    "explanation": "High-risk transaction: amount is 4.2x merchant average, card BIN from high-fraud country, velocity spike detected.",
    "shap_top_features": [
      {"feature": "amount_vs_avg", "impact": 0.34},
      {"feature": "bin_country_risk", "impact": 0.28},
      {"feature": "velocity_1h", "impact": 0.19}
    ],
    "merchant_threshold": 0.72,
    "chargeback_risk": 0.89
  },
  "inference_ms": 87
}

# 4. 7-DAY EXECUTION PHASES

PHASE 1: Fork & Restructure — Aug 29 (TODAY)

Goal: Working skeleton by end of day.

CRITICAL: This is the foundation. Do not skip.

| Hour | Task | Output |
| --- | --- | --- |
| 0-2 | Fork fraud repo → razorpay-riskguard. Strip all medical/crypto references. | Clean repo |
| 2-4 | Design Transaction Pydantic model with payment-specific fields. | models/transaction.py |
| 4-6 | Create docker-compose.yml with Postgres + Redis + FastAPI skeleton. | docker-compose up works |
| 6-8 | Seed 10K synthetic transactions (faker + skewed fraud labels ~2%). | scripts/seed_data.py |
| 8-10 | Write POST /v1/assess endpoint that returns mock decision. | API responds |

Skip: Dashboard, agents, actual models. Just the skeleton.

PHASE 2: Core Pipeline Adapt — Aug 30

Goal: V1-V4 working with payment data.

| Hour | Task |
| --- | --- |
| 0-3 | Adapt feature engineering: merchant velocity, card BIN, geo, amount ratios |
| 3-6 | Port V1 (XGBoost + IF) — train on synthetic data, verify sub-100ms |
| 6-9 | Port V2 (Calibrated SVM) — verify calibration curve looks good |
| 9-12 | Port V3 (Dempster-Shafer) — map 3 evidence sources to payment domain |
| 12-14 | Port V4 (SHAP Deferral) — generate PEND reason codes |

End of day test: Run 1000 transactions through full pipeline. Measure latency distribution.

PHASE 3: Agentic Layer — Aug 31 + Sept 1

Goal: Three agents working.

| Day | Focus |
| --- | --- |
| Aug 31 | Explanation Agent: SHAP → structured prompt pipeline. OpenAI/Claude API with 3 few-shot examples. Redis caching. Test 20 transactions. |
| Sept 1 AM | Auto-Threshold Agent: ε-greedy bandit per merchant. Exponential smoothing + sample size guards. |
| Sept 1 PM | Chargeback Predictor: SMOTE + cost-sensitive XGBoost. Celery background jobs. End-to-end full flow test. |

PHASE 4: Dashboard & Integration — Sept 2 + 3

Goal: Clickable dashboard.

Sept 2: Next.js scaffold → Live feed (SSE) → Decision cards (green/red/orange)

Sept 3: Explanation cards with SHAP waterfall → Threshold controls UI → Metrics panel → Docker Compose full stack test

PHASE 5: Polish & Pitch — Sept 4

Goal: Submission-ready artifacts.

| Hour | Task | Output |
| --- | --- | --- |
| 0-3 | README: architecture diagram, decision log, setup instructions, API docs | README.md |
| 3-5 | Performance benchmark: 1000 requests, latency histogram, throughput | benchmarks/ |
| 5-7 | Record 5-min pitch video | YouTube/Vimeo link |
| 7-9 | Write "Build Challenges" narrative (3 stories of iteration) | Form answer |
| 9-11 | Final QA: test every endpoint, check dashboard on fresh Docker build | Green CI |

PHASE 6: Submit — Sept 5

Morning: One final end-to-end demo run

Submit form with GitHub URL, video link, and challenges narrative

Do not touch code after submitting

# 5. END PRODUCT TARGETS

Functional

docker-compose up → full stack running in <2 minutes

POST /v1/assess → decision + explanation + risk report

Dashboard shows live feed with AI explanations

Per-merchant threshold controls work

Performance

V1-V4 inference: <100ms p95

With explanation: <150ms p95

Simulated throughput: 1000+ TPS (use locust or wrk)

Evaluation Metrics

Fraud recall: ≥86% (your existing number)

DECLINE precision: 100% (your unfair advantage)

Calibration curve + Brier score

Per-merchant precision/recall breakdown

Deliverables

Public GitHub repo with clean commit history

Architecture diagram in README

5-min pitch video with live demo

"Build Challenges" narrative (3 iteration stories)

OpenAPI docs (/docs from FastAPI)

The Signal

IEEE TDSC-level rigor + production systems thinking + AI-native architecture = interview lock

# 6. RISK MITIGATION

What could kill you — and how to prevent it.

| Risk | Mitigation |
| --- | --- |
| LLM latency blows budget | Pre-compute SHAP templates. Use structured prompts (not chat). Cache explanations in Redis. |
| Synthetic data looks fake | Use faker with realistic Indian merchant names, UPI IDs, card BINs. Add noise. |
| Dashboard too complex | Build MVP first: table + cards. Skip real-time charts if time is tight. |
| Models do not converge | Your existing models work. Do not retrain from scratch. Fine-tune on synthetic data only. |
| 7 days is not enough | Scope ruthlessly. If something takes >4 hours and is not core, cut it. |

# 7. THE SIGNAL: WHY YOU GET THE INTERVIEW

Your 100% DECLINE precision with zero false blocks on legitimate transactions is Razorpay's dream metric. Every payment company lives in fear of false declines — angry merchants equal churn. You solved it with Dempster-Shafer belief fusion and isotonic calibration. That is IEEE TDSC-level rigor.

Lead with that in your pitch. Everything else is supporting evidence.

Why You Win:

| Dimension | Your Advantage |
| --- | --- |
| Research Depth | IEEE TDSC-targeted manuscript. Dempster-Shafer belief fusion. Isotonic calibration. This is not a Kaggle notebook. |
| Production Systems | FastAPI, Redis, Celery, Docker, async I/O, PgBouncer. You ship. Most applicants cannot deploy. |
| Zero False Declines | 100% DECLINE precision means zero angry merchants. That is Razorpay's core nightmare. You solved it. |
| Agentic Layer | LLM explanation + auto-threshold agents make it feel like 2026, not 2020. Fits the "AI Builder" narrative perfectly. |

— Razorpay RiskGuard Architecture Document —
Devansh Kumar | August 29, 2026